# VOLUME 2

# SECTION 1

# CONTRACT FORM

WORKS CONTRACT FOR EUROPEAN UNIONEXTERNAL ACTIONS

**No**09-4263/­­­14, BGMK0300060/02

**FINANCED FROM THE GENERAL BUDGETOF THE UNION**

Between

Municipality of Stip

Str.Vasil Glavinov no.4B, Stip

(‘The contracting authority’),

of the one part,

and

<Full official name of the contractor>

[<Legal status/title>][[1]](#footnote-2)

[<Official registration number>][[2]](#footnote-3)

<Full official address>

[<VAT number>],[[3]](#footnote-4)

(‘the contractor’)

of the other part,

have agreed as follows:

**PROJECT Transforming of urban sites with Green infrastructures**

**CONTRACT TITLE** Green infrastructure Shtip

**Identification number** 09-4263/­­­\_\_\_, BGMK0300060/02

Whereas the contracting authority would like the contractor to carry out the following works:

Construction of green infrastructure on three locations on the territory of the urban area of the Municipality of Shtip, including planting of tall deciduous trees, decorated with flower arrangements and low-stemmed decorative evergreen plants, construction of garden with cherry trees, flower pots and irrigation system which use a storm water through the building's gutters, arrangement of new green areas in the urban part of the city, the planting of low-stemmed evergreen trees, development of small pocket park in the urban part of the city, within the framework of which it is planned to green the space with new areas of grass, planting of high-stemmed deciduous trees, of the maple species, installation of pots and has accepted a tender by the contractor for the execution and completion of such works and the remedying of any defects thereinand has accepted a tender by the contractor for the execution and completion of such works and the remedying of any defects therein.

**It is hereby agreed as follows:**

**(1)** In this contract, words and expressions shall have the meanings assigned to them in the contractual conditions set out below.

**(2)** The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

1. the contract,
2. the special conditions,
3. the general conditions,
4. the technical and/or performance specifications,
5. the design documentation (drawings),
6. the breakdown of lump-sum price,
7. the tender,
8. any other documents forming part of the contract.

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

**(3)** In consideration of the payments to be made by the contracting authority to the contractor as hereinafter mentioned, the contractor undertakes to execute and complete the works and remedy defects therein in full compliance with the provisions of the contract.

**(4)** The contracting authority hereby agrees to pay the contractor in consideration of the execution and completion of the works and remedying of defects therein the amount of:

- Contract price (excluding VAT/other taxes)EUR <amount>

The EU componentEUR[[4]](#footnote-5)<amount>

The North Macedonia component EUR<amount>

- VAT and other taxesEUR <amount>

- Contract price EUR <amount in words>

or such other sum as may become payable under the provisions of the contract at the times and in the manner prescribed by the contract. VAT will be paid in compliance with the binding regulations, national law and international agreements concerning the execution of the project. VAT and other taxes shall not be paid on the funds originating from EU funds.

(5) The parties agree to the set of rights and obligations described in the attached contractual documents, with the following main characteristics, further detailed in the attachments:

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | | Contract-article: |
| 1 | Price | Lump sum contract | 49 |
|  |  | Prices cannot be revised | 48 |
| 2 | Duration | 12 months implementation of works | 34 |
|  |  | Provisional acceptance, after completion of works | 60 |
|  |  | Defects liability period of 365 days, after provisional acceptance | 61 |
|  |  | Final acceptance, after expiry of defects liability period | 62 |
| 3 | Delay | 0.1% of the contract price for every day of delay | 36 |
| 4 | Supervisor | <….> | 5 |
| 5 | Bank guarantees | no performance, prefinancing and retention guarantees | 15, 46, 47 |
| 6 | Insurances | For damage to 3rd parties, unlimited for bodily injury | 16 |
|  |  | Contractor all risk insurance | 16 |
|  |  | Insurance against accidents at work | 16 |
|  |  | Insurance for soundness of works | 16 |
| 7 | Payments | lump sum advance for 20% of the original contract price, after conclusion of the contract | 46 |
|  |  | Interim payment for 20% of the contract price, after completion of 30% of the firm quantities | 49, 50 |
|  |  | Interim payment for 20% of the contract price, after completion of 50% of the firm quantities | 49, 50 |
|  |  | Interim payment for 15% of the contract price, after completion of 75% of the firm quantities | 49, 50 |
|  |  | Interim payment for 15% of the contract price, after completion of 100% of the firm quantities and issuing of the Certificate of provisional acceptance | 49, 50 |
|  |  | Retention money for 10% of the contract price, after signed final statement of account | 47, 49 |

(**6)** Other specific conditions applying to the contract

The following conditions to the contract shall apply:

For the purpose of Article 72 of the general conditions, for the part of the data transferred by the contracting authority to the European Commission:

(a) the controller for the processing of personal data carried out within the Commission isthe head of contracts and finance unit R4 of DG Neighbourhood and Enlargement Negotiations.

(b) the data protection notice is available at <http://ec.europa.eu/europeaid/prag/annexes.do?chapterTitleCode=A>.]

In witness whereof the parties hereto have signed the contract. This contract shall take effect on the dateon which it is signed by the last party, namely the contractor.

Done in English in three originals, two originals for the contracting authority and one original for the contractor.

|  |  |  |  |
| --- | --- | --- | --- |
| **For the contractor** | | **For the contracting authority** | |
| Name: |  | Name: |  |
| Title: |  | Title: |  |
| Signature: |  | Signature: |  |
| Date: |  | Date: |  |

1. Where the contracting party is an individual. [↑](#footnote-ref-2)
2. Where applicable. [↑](#footnote-ref-3)
3. Except where the contracting party is not VAT registered. [↑](#footnote-ref-4)
4. In the event of cofinancing, the EU-contribution must normally be entered as a lump sum in euro. [↑](#footnote-ref-5)